# Flavor C: Support Ticket / Review Sentiment Classifier

Task-wise Team Plan — ML Engineering Mini-Project (PCAM ZG412)

Deadline: 24th August 2026  |  Group submission

# Week 1 (M2) — Data Ingestion, Validation & Feature Pipeline

| Task # | Task | Details |
| --- | --- | --- |
| 1.1 | Select dataset | Amazon Fine Food Reviews or Yelp Review Polarity (Kaggle). Confirm with team; register flavor choice in group spreadsheet. |
| 1.2 | Data ingestion (scripted) | Repeatable script to load raw CSV into a DataFrame; log row counts. No manual/one-off steps. |
| 1.3 | Data validation | Check nulls, duplicates, label correctness, class balance (Positive/Negative split), review-length distribution. Write assertions that fail the pipeline if rules break. |
| 1.4 | Label creation | Map star ratings to Positive/Negative; drop neutral/3-star rows if using 2-class. |
| 1.5 | Text cleaning (2 versions) | Heavy cleaning (stopwords removed) for TF-IDF; light cleaning (structure kept) for DistilBERT tokenizer. |
| 1.6 | Feature pipeline A | TF-IDF vectorizer for the classical model — reusable function. |
| 1.7 | Feature pipeline B | DistilBERT tokenizer (token IDs + attention mask) for the transformer model — reusable function. |
| 1.8 | Dataset versioning | Set up DVC; version raw + cleaned dataset. |
| 1.9 | Repo setup | Initialize Git repo; agree on folder structure and branching with team. |
| 1.10 | Validation report | Short write-up: rows dropped, class balance, key data-quality findings — feeds into final report. |

Suggested owner: ______________     Status: ☐ Not started  ☐ In progress  ☐ Done

# Week 2 (M3) — Model Training & Experiment Tracking

| Task # | Task | Details |
| --- | --- | --- |
| 2.1 | Baseline model | Train Logistic Regression (or SVM) on TF-IDF features. |
| 2.2 | Advanced model | Fine-tune DistilBERT on the lightly-cleaned text (GPU available — Colab or local). |
| 2.3 | Experiment tracking | Log both runs in MLflow: parameters, metrics, artifacts, code version. |
| 2.4 | Model comparison | Compare accuracy/F1/precision-recall side by side; document why the chosen model wins. |
| 2.5 | Reproducibility check | Confirm the winning run can be reproduced from logged config by a teammate. |

Suggested owner: ______________     Status: ☐ Not started  ☐ In progress  ☐ Done

# Week 3 (M4) — Packaging & Deployment

| Task # | Task | Details |
| --- | --- | --- |
| 3.1 | Model serialization | Save the chosen model (pickle for sklearn, or saved weights for DistilBERT). |
| 3.2 | Build REST API | FastAPI endpoint that accepts text input and returns predicted label + confidence. |
| 3.3 | Input validation | Handle empty strings, non-text input, oversized text gracefully. |
| 3.4 | Containerize | Write Dockerfile; build and test the image locally. |
| 3.5 | API testing | Prepare Postman collection or curl commands with sample requests/responses. |

Suggested owner: ______________     Status: ☐ Not started  ☐ In progress  ☐ Done

# Week 4 (M5) — Monitoring, Drift & Retraining

| Task # | Task | Details |
| --- | --- | --- |
| 4.1 | Prediction logging | Log every prediction: input, output, confidence, timestamp. |
| 4.2 | Drift simulation | Feed in text with new slang/topics not seen in training; observe accuracy drop. |
| 4.3 | Monitoring setup | Define monitoring signals (e.g., rolling confidence average, prediction distribution). |
| 4.4 | Retraining trigger design | Define and document the rule (e.g., "retrain if confidence < X for Y% of predictions"). |
| 4.5 | Architecture diagram | Finalize pipeline diagram for the report. |
| 4.6 | Video script + recording | Script a narrated walkthrough (data → preprocessing → features → model → tracking → deployment → predictions → monitoring → retraining). Record with voiceover, max 10 minutes. |

Suggested owner: ______________     Status: ☐ Not started  ☐ In progress  ☐ Done

# Final Submission — 3 Required Artifacts

Per the professor's instructions, evaluation happens holistically at the end (not per week). All three artifacts below are mandatory — the assignment will not be evaluated without the video.

| # | Artifact | Requirements |
| --- | --- | --- |
| 1 | GitHub Repository | Versioned dataset (DVC) + all pipeline code, with commit history reflecting weekly progress. Must be accessible to evaluators. |
| 2 | Report (uploaded to course page) | All design decisions, validation results, experiment tracking logs, model comparison, monitoring log, drift-simulation report, retraining design, architecture diagram, and setup instructions. |
| 3 | Video Demonstration | Max 10 minutes, MUST have voiceover narration (not a silent screen recording). Cover: data collection → preprocessing → feature engineering → model building → tracking → deployment → predictions → monitoring → retraining. |